February 6, 2004

DRAFT RECORD OF DECISION

PROJECT NAME			: GLSD Long Term CSO Control Plan

PROJECT MUNICIPALITY		: North Andover

PROJECT WATERSHED        	: Merrimack

EOEA NUMBER			: 11999

PROJECT PROPONENT		: Greater Lawrence Sanitary District

DATE NOTICED IN MONITOR	: January 7, 2004

Pursuant to the Massachusetts Environmental Policy Act (MEPA) (G.L.c.30, ss. 61-62H) and Section 11.11 of the MEPA regulations (301 CMR 11.00), I have reviewed this project change and hereby propose to grant a Phase 1Waiver (as defined below), allowing the commencement of this portion of the project prior to completion of the Final Environmental Impact Report (FEIR) for the entire project.

## Project Description

The overall project involves the development of a long-term combined sewer overflow (CSO) control plan to eliminate or control CSOs within the Greater Lawrence Sanitary District (GLSD) system. The GLSD provides wastewater treatment to five communities: Lawrence, Methuen, Andover, North Andover, and Salem, New Hampshire. The wastewater treatment plant (WWTP) is located in North Andover and discharges to the Merrimack and Spicket Rivers.  The proposed project will allow the GLSD to comply with an Administrative Order issued by the U.S. Environmental Protection Agency regarding the National CSO Policy, and the requirements of the Department of Environmental Protection (DEP).

The current project change involves construction of a new headworks building and secondary bypass treatment system within the WWTP, and electrical upgrades to the pump station.  The proposed work will increase the capacity of the WWTP from 110 million gallons per day (mgd) to 135 mgd, as proposed in the combined Draft Long Term CSO Control Plan (LTCP) and Draft EIR (DEIR) .  By a Certificate issued December 30, 2002, the DEIR was found to adequately address the environmental impacts of the project.  According to the Notice of Project Change (NPC), the proposed Phase 1 improvements will reduce CSOs by increasing the volume of wastewater processed by the WWTP during wet weather.

Jurisdiction

Jurisdiction for this project may derive from the requirement for several permits, including Treatment Works Plan Approval from the Department of Environmental Protection (DEP).  The project is likely to require a NPDES General Permit from EPA, an Access Permit from the Massachusetts Highway Department (MHD), and review by the Massachusetts Historical Commission.   The proposed removal of bulkheads within existing inactive pipelines will occur within wetlands resources, requiring Orders of Conditions from the Lawrence and North Andover Conservation Commissions. Additionally, the project may be funded through the State Revolving Fund.  The provision of funding conveys jurisdiction over all aspects of the project with the potential to cause significant damage to the environment.

### Waiver Request

On December 30, 2003, the proponent requested that I grant a waiver to allow Phase 1 of the project to proceed prior to completion of the FEIR and the Final Long-Term Control Plan for CSO discharges (published in the January 7, 2004 Environmental Monitor).  The waiver requested approval to modify the WWTP to increase wet weather flow capacity, and to construct proposed improvements to the grit handling facilities.

## Criteria for a Phase I Waiver

Section 11.11 of the MEPA Regulations provides that the Secretary may waive any provision or requirement of 301 CMR 11.00 not specifically required by MEPA, and may impose appropriate and relevant conditions or restrictions, provided that the Secretary finds that strict compliance with the provision or requirement would: a) result in undue hardship to the proponent, unless based on delay in compliance by the proponent; and b) not serve to minimize or avoid damage to the environment.

In the case of a partial waiver of a mandatory EIR review threshold that would allow the proponent to proceed prior to preparing an EIR, this finding shall be based on one or more of the following circumstances: 1) the potential environmental impacts of the project are insignificant; 2) ample and unconstrained infrastructure and services exist to support the project; 3) the project is severable, such that the work does not require the implementation of any other future phases; and 4) the agency action on the work will contain conditions that ensure due compliance with MEPA.

## Findings:

Based upon the information submitted by the proponent and after consultation with the relevant state agencies, I find that:

- The potential environmental impacts of the project are insignificant.  The proposed project will not result in increased impervious surface area, since the majority of the proposed work will be undertaken within the footprint of the existing facility.

- The Lawrence and North Andover Conservation Commissions will review those portions of the project located outside of the buildings and public ways, but which will impact riverfront and bordering vegetated wetlands.  The proponent has committed to employing best management practices during construction, such as silt fencing, silt curtains and hay bales, to minimize erosion and sedimentation.  Disturbed areas will be stabilized and restored to minimize water quality impacts to the Merrimack and Spicket Rivers.

- The project is severable.  Implementation of this portion of the project does not require the implementation of future phases, nor does it interfere with potential mitigation for future phases.

- The proposed modifications are expected to significantly reduce CSO discharges from the combined sewer system during major storm events, resulting in environmental benefits to the rivers that otherwise would not occur until completion of the full-build project.  It will also improve the wet weather treatment capacity of the WWTP.

- The proponent has committed to implementing an Infiltration/Inflow (I/I) control program to reduce commercial and industrial inflow by disconnecting roof and parking lot drains from the combined sewer system.  The proponent has also committed to monitoring the effectiveness of the Phase 1 measures in reducing CSOs.

The Draft LTCP is currently under review by EPA and DEP.  The FEIR must respond to the issues raised during the DEIR review, and evaluate the environmental impacts of the entire project, and include proposed mitigation measures.

Based on these findings, it is my judgment that the waiver request has merit and meets the tests established in Section 11.11 of the MEPA Regulations, and will serve to advance the interests of the Massachusetts Environmental Policy Act. Therefore, I propose to grant the waiver for this project phase, subject to the above findings. This Draft Record of Decision (DROD) shall be published in the next issue of the Environmental Monitor for a fourteen-day comment period, after which I shall reconsider, modify, or confirm the waiver.

February 6, 2004       					                                                           	  	DATE	    	 					      Ellen Roy Herzfelder, Secretary

Comments Received:

1/28/04	Department of Environmental Protection

11999DROD

ERH/LED/led

According to the NPC, the GLSD maybe required to increase treatment capacity to 165 mgd in the future.