December 30, 2004

DRAFT RECORD OF DECISION

PROJECT NAME			: Upland Woods Redevelopment

PROJECT MUNICIPALITY	: Upland Road - Norwood

PROJECT WATERSHED		: Neponset River

EOEA NUMBER			: 13403

PROJECT PROPONENT		: CFRI/CQ Norwood Upland, LLC

DATE NOTICED IN MONITOR	: November 23, 2004

Pursuant to the Massachusetts Environmental Policy Act (MEPA) (G.L.c.30, ss. 61-62H) and Section 11.11 of the MEPA regulations (301 CMR 11.00), I have reviewed this project and propose to grant a Phase I Waiver (as defined below), allowing the first phase of the project to proceed to the state permitting agencies prior to completion of the Environmental Impact Report (EIR) for the entire project.

Project Description

As described in the Environmental Notification Form (ENF), the project consists of the redevelopment of a 457,788 square foot (sf) former Polaroid manufacturing facility into a development of 677,788 sf in two phases. The site has been subdivided into five lots. Phase I would include the reuse of Building #200 (172,788 sf) to house a new Universal Technical Institute (UTI) for automotive technician training and the construction of 780 new parking spaces on Lots #1 and #2. Phase II includes the construction of a 100,000 sf light industrial/ manufacturing facility with 144 parking spaces on Lot #4, a 120,000 sf light industrial/manufacturing facility with 209 parking spaces on Lot #5, and an additional 353 space parking area on Lot #3. Lot #3 contains Building #100 (235,625 sf), which would be redeveloped for light manufacturing uses. It contains 725 parking spaces. Lot #4 contains 340 parking spaces. The site contains about 131.16 acres.

The project will consume approximately 40,150 gallons per day (gpd) of water, and generate about 36,500 gpd of wastewater. The proponent proposes to receive water and wastewater service from the Town of Norwood. According to the proponent, no wetland resource areas are proposed for impacts.

Categorical Inclusion

The project is included for the preparation of a mandatory EIR pursuant to Sections 11.03(1)(a)(2), 11.03(6)(a)(6), and 11.03(6)(a)(7) of the MEPA regulations because it creates ten or more acres of impervious area, generates 3,000 or more new trips, and includes the construction of 1,000 or more new parking spaces. The Certificate with the Scope for the EIR was issued on December 30, 2004.

## Jurisdiction

The project will require an Access and Traffic Signal Permits from the Massachusetts Highway Department (MHD). It will require a Sewer Connection/Extension Permit from the Department of Environmental Protection (DEP). The project must comply with the U.S. Environmental Protection Agency’s National Pollutant Discharge Elimination System (NPDES) General Permit for stormwater discharges. MEPA jurisdiction is limited to those aspects of the project within the subject matter of state permits and that may have significant environmental impacts (traffic and wastewater).

Waiver Request

On November 15, 2004, the proponent requested that I grant a waiver to allow Phase I of the project to proceed in advance of completion of the EIR. The waiver request was submitted with the Environmental Notification Form, and it was discussed at the consultation/scoping session that was held on December 14, 2004. As proposed, Phase I consists of the reuse of a 172,778 sf building to accommodate UTI and the construction of 780 additional parking spaces. UTI has estimated that it would enroll approximately 2,000 students and staff members.

Criteria for a Phase I Waiver

Section 11.11 of the MEPA Regulations provides that the Secretary may waive any provision or requirement of 301 CMR 11.00 not specifically required by MEPA, and may impose appropriate and relevant conditions or restrictions, provided that the Secretary finds that strict compliance with the provision or requirement would: a) result in undue hardship to the proponent, unless based on delay in compliance by the

proponent; and b) not serve to minimize or avoid damage to the environment.

In the case of a partial waiver of a mandatory EIR review threshold that would allow the proponent to proceed to Phase I of the project prior to preparing an EIR, this finding shall be based on one or more of the following circumstances: 1) the potential environmental impacts of Phase I are insignificant; 2) ample and unconstrained infrastructure and services exist to support Phase I; 3) the project is severable, such that Phase I does not require the implementation of any other future phases; and 4) the agency action on Phase I will contain conditions that ensure due compliance with MEPA.

Findings

Based upon the information submitted by the proponent and after consultation with the relevant state agencies, I find that:

- The potential impacts of the project (water, wastewater, stormwater) for Phase I are insignificant. There will be the reuse of an existing building and the construction of an additional 780 parking spaces as a result of Phase I activities.

- Ample and unconstrained infrastructure and services exist to support Phase I. To reduce any potential traffic impacts from Phase I, the proponent has committed to signalize the Upland Road/Upland Woods Drive intersection and upgrade the existing traffic signals at Upland Road/Clapboardtree Street/Everett Street and the Everett Street/Washington Street intersections. The proponent will join the Neponset Valley Transportation Management Organization, provide an on-site transportation coordinator to facilitate its Transportation Demand Management Program, work with Commuters, Inc. to provide a vanpool program for tenants, encourage flex-time with tenants, and provide ridesharing matching services to tenants.

3. The project is severable, such that Phase I does not require the implementation of any other future phase of the project or restrict the means by which potential environmental impacts from any other phase of the project may be avoided or mitigated.

4. The proponent has committed to comply with the MEPA regulations and process before proceeding with Phase II construction by completing an EIR.

Based on these findings, it is my judgment that the waiver request has merit and meets the tests established in Section 11.11. Therefore, I propose to grant the Phase I waiver requested for this redevelopment project, subject to the above findings. This Draft Record of Decision shall be published in the next issue of the Environmental Monitor for a fourteen-day

comment period, after which I shall reconsider, modify, or confirm the waiver.

# ______________                        ________________________

# Date                                 Ellen Roy Herzfelder

cc:  Nancy Baker, DEP/NERO

Comments received:

Campanelli Companies, 12/2/04

DEP/NERO, 12/17/04

VHB, 12/20/04

EOTC, 12/23/04

MAPC, 12/23/04

DEP/NERO, 12/23/04

dro13403

ERH/WTG